## Slide 1: 3 misconceptions and truths about risk management and using the 4 Ts to manage risk
A discussion for the RiskBites® Club
9th May 2023

## Slide 2
The 3 misconceptions and truths
about risk
and the 4 Ts to manage risk
What the 3 biggest misconceptions about risk management are
What the real truths are about those misconceptions
What are the 4 Ts of risk management?
How we can use the 4 Ts to manage risk to commercial advantage
Case studies

## Slide 3
The 3 misconceptions about risk management
Risk is binary- a decision on risk will either be ‘yes – you can do x’ or ‘no – you can’t do x’ because of the risk
Insurance is the solution to risk issues
The risk management department is the ‘business prevention department’- they reduce risk by stopping you doing risky things.

## Slide 4
The 3 truths about risk management
Risk isn’t binary
  there are often a number of responses to a potential issue – which can give commercial options (see later)
Whilst insurance is an option – it isn’t the only ‘tool’ in the risk management toolbox
  it is a mistake to think of insurance as the only way to reduce your exposure, and can be an expensive approach
A proactive approach to risk – using the 4 Ts- can help you say ‘yes’ rather than ‘no’ in more situations
  It can also help you take advantage of commercial opportunities when others might not be able to do so
  so the risk management team should properly be described as the ‘business enabling’ not ‘business prevention’ department

## Slide 5
The 4 Ts of risk management-
why they matter
Risks can be managed using the 4 Ts to a level that is acceptable to your business ( within your ‘risk appetite’)
To do this, you have to know what your risks are!
Consider the likelihood of the event happening and the impact it will have if it arises
Are the overall risks relating to a potential transaction acceptable to your business- is this an opportunity you feel able to exploit or not?
Can using the 4 Ts can bring the risks down to an acceptable level or help you find a way of carrying out a commercial transaction?

## Slide 6
The 4 Ts of risk management-
what they are
For each risk once known:-
Can you Treat the risk?
  Take steps to reduce the risk to a more manageable level? (handrail on stairs to reduce risk of falls)
Can you Terminate the risk?
  Take steps to end the risk producing activity? (stop selling matches in a shop)
Can you Transfer the risk?
  Take steps to get work reviewed by a third party, or insure the risk
Can you Tolerate the (residual) risk?
  Is the value of the risk once areas are treated, terminated and transferred, acceptable to you?

## Slide 7
Using the 4 Ts to commercial advantage
The 4 Ts can be used to decide on whether or not to accept a new client instruction and if so, how to do so in a way that minimises risk
The 4 Ts can also be used to decide on whether or not to embark on a new ‘project’- a commercial opportunity that others might not have identified or consider too risky

## Slide 8
Case Study- client instruction (1)
XYZ Ltd asks 123 (professional firm) to undertake 3 areas of work for it, A, B and C- (transactional work)
Area A is within their expertise, area B is tricky, they can do it but it is complex, area C is unknown to them.
They previously did all 3 areas for XYZ Ltd, but the person with the expertise in area C has retired.
123 decide that they will advise XYZ Ltd that they will no longer undertake area C work for the client and introduce the client to a third party (4) to do that work . They have Terminated this risk.
123 decide to instruct another professional firm (5) to review the work they do in relation to area B and to confirm if it is correct. They have Transferred this risk.

## Slide 9
Case Study- client instruction (2)
123 ensure that their engagement letter clearly sets out their responsibilities, including that they are not liable for any work carried out by firm 4 undertaking the work in relation to area C.
123 also include a valid liability cap in their engagement letter and other protections.
123 also have a clear engagement letter with firm 5, making it clear that firm 5 are liable for any errors or claims arising in relation to the work arising from area B.
123 have therefore Treated the risk (as well as transferred it)
123 have professional indemnity insurance for any claims that could arise (primarily in relation to area A work)- they have Transferred this risk.
123 are happy with the remaining risk- primarily the excess and time arising on any potential claims- they will Tolerate that risk.

## Slide 10
Case Study-
commercial opportunity (1)
123 Ltd is thinking about buying another practice, 456.
It believes that doing so will add considerably to the profits of the business and enable it to grow into new areas and increase the client base.
The ‘usual’ due diligence has been done.
Unusually, further due diligence has been done on the professional risks of 456- to ascertain whether there are any additional risks that 123 should be aware of before entering into the deal.
456 has a very profitable practice but previously also carried out a lot of high-risk work that has been subject to high profile claims- hence most potential buyers have been wary of proceeding.
123 believe that there are good commercial benefits to the transaction if the risks can be managed to an acceptable level.

## Slide 11
Case Study-
commercial opportunity (2)
Following the enhanced DD- a number of known risks exist
(1) risks relating to past high-profile work that has given risk to claims (A)
(2) risks relating to one current work area where processes are lacking, but there is no claims history (B)
(3) risks relating to HR matters- processes lacking and 2 current claims and 5 potential claims (C)
(4) risks relating to 3 properties leased by 456 all of which are in varying states of disrepair (D).
The risks have been evaluated and the current values far exceed the ‘risk appetite’ of 123 (the amount of money 123 is prepared to put at risk).
So, can 123 proceed with the opportunity?

## Slide 12
Case Study-
commercial opportunity (3)
Risk A- high-profile historic claims
  A detailed review of the files was undertaken, and of the processes now in place to prevent the work giving rise to the claims happening again.
  The SPA expressly excluded this element of the business from the purchase (it was hived off pre-sale).
  The seller gave insurance backed indemnities against any later made claims.
  The risk will therefore be Treated, Transferred and Terminated.

## Slide 13
Case Study-
commercial opportunity (4)
Risk B-current work area with poor processes
  A detailed review of the processes was undertaken, and steps noted to make improvements immediately upon purchase.
  A review of random files was undertaken to ascertain the likelihood of claims arising and urgency for full review on purchase.
  An indemnity was given by the seller for claims made in the 12-month period after sale.
  123 were happy to accept the risk of claims arising after the 12- month period.
  The risk will therefore be Treated, Transferred and Tolerated.

## Slide 14
Case Study-
commercial opportunity (5)
Risk C- HR risks- 2 known and 5 potential claims
  A review of the processes was undertaken, and steps noted to improve the same immediately upon purchase.
  The potential and actual claims were investigated and evaluated.
  The seller agreed to indemnify 123 for the 2 actual claims that had been made at the evaluated amount.
  123 were prepared to accept the risk of the 5 potential claims arising, as they believe that the changes in management following sale will result claims being unlikely from the employees in question.
  The risks will therefore be Treated, Transferred and Tolerated.

## Slide 15
Case Study-
commercial opportunity (6)
Risk D- Property risks
  All 3 properties were surveyed, and the cost of repair evaluated.
  Property 1 was in a dangerous state and 123 decided that it would make sense to break the lease ( fortunately there was a break clause that would come into play) and seek alternative premises.
  Property 2 was not dangerous and could be repaired at a cost that was economically viable and 123 decided that repairs would be undertaken shortly after purchase.
  Property 3 had one dangerous stairwell but otherwise was just ‘tired’. 123 required the stairwell to be repaired before purchase and agreed that the cosmetic works would be undertaken after purchase.
  The risks would be Terminated, Treated and Tolerated.
The remaining value of the risks, after the 4 Ts had been applied, was within the risk appetite of 123 and the deal could proceed.

## Slide 16: 3 misconceptions and truths about risk management and using the 4 Ts to manage risk- any questions?
Disclaimer . Please note that the information contained in this presentation is provided for general informational purposes only. It does not constitute any form of legal or other professional advice, and you should not use it as a substitute for advice tailored to your specific circumstances.
We disclaim all and any liability for any actions you take (or omit to take) in reliance upon the contents of this presentation.
Our contact details are below should you wish us to contact us for professional advice.
Risk@kareneckstein.co.uk-07973627039
Karen Eckstein
LLB, CTA, Cert IRM